Okay, I have analyzed the provided stp\_i1.md file, focusing on the Front Matter and Table of Contents. Here's a breakdown of my findings:

**Front Matter:**

* **Cover Page:** The document starts with what appears to be a cover page, including:
  + Project Title: "SYSTEM TEST PLAN, SPECIFICATION AND RESULTS FOR COMBINED SYSTEM DEVELOPMENT SERVICES FOR PILOT PROJECT OF COMMON DIGITAL PLATFORM FOR SITE SUPERVISION OF THE BUILDINGS DEPARTMENT"
  + Version: 1.0
  + Date: Apr 2024
  + Copyright Notice
* **Distribution Table:** A table specifying the distribution list for the document.
  + Columns: "Distribution", "" (Holder)
  + Data: Copy number and holder (e.g., Buildings Department, Master Concept Limited)
* **Amendment History:** A table tracking changes made to the document.
  + Columns: "Amendment History", "", "", "", "", "" (Change Number, Revision Description, Pages Affected on Respective Version, Revision / Version Number, Date, Approval Reference)
  + Data: Revision details, version numbers, dates, and approval references.

**Table of Contents:**

* The Table of Contents is presented as a list of linked section titles.
* Each entry includes:
  + Section Number (e.g., 1.)
  + Section Title (e.g., Overview)
  + Page Number (e.g., 3)
  + Internal Link to the section (e.g., [1.](#overview))

**Observations and Considerations:**

* **Markdown Table Formatting:** The distribution and amendment history sections are implemented as Markdown tables. I will need to ensure these are correctly formatted in the final output.
* **Internal Links:** The Table of Contents uses internal links (#section-name). I will need to ensure that the corresponding sections in the generated test plan have matching anchor names.
* **Completeness:** The Amendment History table has empty rows. I will preserve this structure.
* **Style:** The template uses <span class="smallcaps"> for styling. Markdown doesn't directly support CSS classes, so I will need to consider how to represent this (e.g., using bold or all caps).
* **Images:** The template includes an image (<img src="media/image1.jpg"...>). I will need to decide how to handle this in the Markdown output (e.g., include the image link or omit it).

I am now ready to proceed to the next step, which involves incorporating the requirements from urs\_a1.md and creating practical test cases.

Okay, I've analyzed the provided documents (urs\_a1.md, sm\_i1.md, stp\_i1.md, and code.txt) and focused on extracting information to populate the Overview, Purpose, and Scope sections of the System Test Plan.

Here's a breakdown of the information I've gathered:

**1. Overview:**

* **Introduction:** The System Test Plan is for the Combined System Development Services for the Pilot Project of the Common Digital Platform for Site Supervision (CDPSS) of the Buildings Department (BD). It details the System Integration Test (SIT) process and results.
* **Purpose of Document:** This document defines the scope, methodology, procedures, control, responsible parties, schedule, and arrangements for the SIT of CDPSS. It serves as the baseline for verifying that the system meets functional and data migration specifications outlined in the project specifications.
* **Document Organization:** The document is organized into sections covering the overview, test plan, test specification, and test report.

**2. Purpose:**

* The System Test Plan aims to:
  + Define the types of tests to be conducted.
  + Define the requirements for test data.
  + Establish test data to enable comprehensive system testing.
  + Document the outcome of system tests, including re-testing after corrections.

**3. Scope:**

* The tests focus on functional, non-functional, and technical features of the new Information Framework system.
* Specific areas include:
  + Function Test of:
    - Information Framework Web Site
    - Institution Web-Site
    - Administration Module
  + System Integration Test:
    - System backup, Fall-back and Recovery Test
    - Performance, Stress and Load Test
* The scope includes function tests to measure the system's effectiveness and efficiency against user requirements and system design. It also covers system backup, fallback, and recovery testing to ensure data protection and consistent state recovery after failures. Performance, stress, and load testing are included to verify that the system meets performance objectives under various workloads and configurations.

Now, I will generate the complete System Test Plan document in Markdown format, incorporating the extracted information and ensuring requirement traceability.

**SYSTEM TEST PLAN, SPECIFICATION AND**

**RESULTS**

**FOR**

**COMBINED SYSTEM DEVELOPMENT SERVICES FOR**

**PILOT PROJECT OF**

**COMMON DIGITAL PLATFORM FOR SITE SUPERVISION**

**<span classcaps">OF THE**

**BUILDINGS DEPARTMENT**

Version : 1.0

**Apr 2024**

? The Government of the Hong Kong Special Administrative Region

The contents of this document remain the property of and may not be reproduced in whole or in part without the express permission of the Government of the HKSAR

| **Distribution** | N/A | |------------------|-----------------------------| N/A |---|---| N/A | Copy No. | Holder | N/A |---|---| N/A | 1 | Buildings Department (BD) | N/A |---|---| N/A | 2 | Master Concept Limited (MC) | N/A |---|---| N/A | **Amendment History** | N/A | | N/A | | N/A | |----------|-----------------------|-------------|----------|---------|----------| N/A |---|---|---|---|---|---| N/A | Change Number | Revision Description | Pages Affected on Respective Version | Revision / Version Number | Date | Approval Reference | N/A |---|---|---|---|---|---| N/A | 1.0 | Baseline | N/A | 1.0 | 17-Apr-24 | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A | | N/A |---|---|---|---|---|---| **Table of Contents**

[1.](#overview) Overview 3

[1.1](#introduction) Introduction 3

[1.2](#purpose-of-document) Purpose of Document 3

[1.3](#document-of-organization) Document of Organization 3

[2.](#purpose) Purpose 3

[3.](#scope) Scope 4

[4.](#test-plan) Test Plan 4

[4.1 Test Schedule 5](#test-schedule)

[4.2](#role-and-responsibilities) Role and Responsibilities 5

[4.3](#acceptance-criteria) Acceptance Criteria 5

[5.](#test-specification) Test Specification 6

[5.1](#test-control-procedures) Test Control Procedures 6

[5.3](#cases-summary) Cases Summary 7

[5.4](#test-scope) Test scope 10

[6.](#test-cases-result) Test Cases Result 11

# Overview

## Introduction

This document is the System Integration Test Plan for the Combined System Development Services for Pilot Project of CDPSS of the Buildings Department. It provides a detailed description and result of the System Integration Test.

## Purpose of Document

This document describes the scope, methodology, procedures, control, responsible parties, schedule, and other necessary arrangements for the SIT of CDPSS. This plan and specification provide the baseline for the SIT to prove that the System is able to meet the functional specifications and data migration specifications as specified in the Project Specifications of the Tender.

## Document of Organization

This document consists of the following sections-

1. The ?Overview? section is to explain the contents and purposes of this document;
2. The ?Test Plan? section refers to the testing approach adopted for the SIT and identify the role and responsibilities of the relevant parties;
3. The ?Test Specification? section describes the control procedures, test entry and termination criteria and the necessary arrangements for setting up the testing environment, test data and database, and the test cases for the SIT; and
4. The ?Test Report? section describes the content of functional test reports for the SIT, A description of the test cases, including the description, involved role, result, actual date and system environment

# Purpose

The purposes of this System Test Plan are:

* To define the types of tests to be carried out on the system
* To define the requirements for test data to be used
* To establish the test data which will enable the system as a whole
* to be tested according to the Plan and Specification
* To show the outcome of the system tests, including re-testing
* carried out after any necessary corrective has been taken.

# Scope

The tests are focused on the functional, non-functional and technical features of the new Information Framework system.

1. Function Test of
   1. Information Framework Web Site
   2. Institution Web-Site
   3. Administration Module
2. System Integration Test
   1. System backup, Fall-back and Recovery Test
   2. Performance , Stress and Load Test

* **Function Test**

The objective of the function test is to measure the effectiveness and efficiency of the system in compliance with the User Requirements and System Design. The Function Test is based on the Function Test Plan, which contains itinerary and procedures to cover the test cases based upon user requirements.

* **System Backup, Fall-back and Recovery Test**

The backup and recovery test is to test that the system are protected from various types of failure and be able to recover to a consistent state after failure.

* **Performance, Stress and Load Test**

The objective of performance test is to determine the amount of execution time spent on various parts of the program. Many programs have specific performance or efficiency objectives, such as response times and throughput rates under certain workload and configuration conditions. Performance testing should attempt to show that the system does not satisfy its performance objectives.

# Test Plan

This test plan is divided into two parts - function tests and system integration tests.

In the function tests, the following functional areas will be tested:

1. User Management
2. Form and Record
3. Report and Alert

The system integration test will be taken after all the components have been fully tested and integrated.

1. System backup, Fallback and Recovery Test
2. Performance, Stress and Load Test

## 4.1 Test Schedule

| N/A | **Test Tasks** | **Estimated Effort** | **Start Date** | **End Date** | **Responsible by** | N/A |-----|-------------------------------------------------|----------------------|----------------|--------------|--------------------| N/A |---|---|---|---|---|---| N/A | 1 | Prepare and review SIT test plan and test cases | 60 days | Sep 2022 | Nov 2023 | MC and ITU | N/A |---|---|---|---|---|---| N/A | 2 | Functional Test for non-production servers | 11 months | Nov 10, 2022 | Oct 30, 2023 | MC | N/A |---|---|---|---|---|---| N/A | 3 | System Tests on non-production servers | 11 months | Nov 10, 2022 | Oct 30, 2023 | MC | N/A |---|---|---|---|---|---| N/A | 4 | Functional Test for pre-production servers | 2 days | Dec 18, 2023 | Dec 20, 2023 | MC | N/A |---|---|---|---|---|---| N/A | 5 | System Tests for pre-production servers | 2 days | Dec 18, 2023 | Dec 20, 2023 | MC | N/A |---|---|---|---|---|---|

## 4.2 Role and Responsibilities

| **Team / Role** | **Responsibilities** =================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================================

## 4. Test Plan

### 4.1 Test Schedule

The system testing will be conducted according to the following schedule. This schedule is subject to change based on project progress and resource availability.

| Test Phase | Start Date | End Date | Duration (Days) | N/A |---------------------|--------------|--------------|-----------------| N/A |---|---|---|---| N/A | Environment Setup | 2024-01-29 | 2024-01-31 | 3 | N/A |---|---|---|---| N/A | Test Case Execution | 2024-02-01 | 2024-02-15 | 15 | N/A |---|---|---|---| N/A | Bug Fixing | 2024-02-16 | 2024-02-22 | 7 | N/A |---|---|---|---| N/A | Regression Testing | 2024-02-23 | 2024-02-29 | 7 | N/A |---|---|---|---| N/A | Final Verification | 2024-03-01 | 2024-03-05 | 5 | N/A |---|---|---|---|

### 4.2 Roles and Responsibilities

The following table outlines the roles and responsibilities of the team members involved in the system testing process.

| Role | Responsibilities

# System Test Plan

## 1. Introduction

This document outlines the System Test Plan for the Self-Certification System (SCS). It describes the scope, approach, resources, and schedule of the system testing activities. The purpose of this test plan is to ensure that the SCS meets the specified requirements outlined in the User Requirements Specification (URS) document (urs\_a1.md) and functions as intended in the System Manual (sm\_i1.md).

## 2. Test Objectives

The primary objectives of the system testing are to:

* Verify that the SCS meets all functional and non-functional requirements as defined in urs\_a1.md.
* Validate the end-to-end functionality of the SCS.
* Ensure the reliability, performance, and security of the SCS.
* Identify and resolve any defects or issues before deployment.
* Confirm the usability and accessibility of the SCS for all target users.

## 3. Scope

The system testing will cover all aspects of the SCS, including:

* User interface and user experience.
* Functional modules and workflows.
* Data processing and storage.
* Integration with external systems (BCIS, BD Website, Minor Works, ESH, ERKS, BRAVO).
* Security features and access controls.
* Performance and scalability.
* Error handling and recovery.
* Compliance with accessibility standards (WCAG 2.1).

The following items are considered out of scope for this system test:

* Unit testing of individual components.
* Performance testing under extreme load conditions (beyond expected usage).
* Security penetration testing (handled by a separate security audit).

## 4. Test Approach

The system testing will employ a combination of black-box and white-box testing techniques.

* **Black-box testing:** Focuses on testing the functionality of the SCS without knowledge of the internal code structure. Test cases will be designed based on the requirements specified in urs\_a1.md.
* **White-box testing:** Involves testing the internal code structure and logic of the SCS. This will be used to verify specific algorithms, data flows, and error handling mechanisms.

The testing will be conducted in a staged approach:

1. **Smoke Testing:** A preliminary test to ensure that the core functionalities of the SCS are working.
2. **Functional Testing:** Verifies that each function of the SCS operates according to the requirements.
3. **Integration Testing:** Tests the interaction between different modules and external systems.
4. **Regression Testing:** Ensures that new changes or bug fixes have not introduced new defects.
5. **Usability Testing:** Evaluates the ease of use and user-friendliness of the SCS.
6. **Security Testing:** Validates the security features of the SCS.
7. **Performance Testing:** Measures the performance and scalability of the SCS.

## 5. Test Specification

### 5.1 Test Control Procedures

* **Test Environment Setup:** The test environment will be configured to closely resemble the production environment, as described in sm\_i1.md. This includes hardware, software, network configuration, and data.
* **Test Data Management:** Realistic test data will be used to simulate real-world scenarios. Test data will be managed to ensure consistency and repeatability of tests.
* **Defect Tracking:** All defects identified during testing will be logged and tracked using a defect tracking system (e.g., Jira). Each defect will be assigned a priority and severity level.
* **Test Execution and Reporting:** Test cases will be executed according to the test schedule. Test results will be documented and reported regularly to the project team.
* **Change Management:** Any changes to the SCS during testing will be carefully managed to ensure that they are properly tested and do not introduce new defects.
* **Entry Criteria:** Before testing begins, the build must pass smoke tests and all required documentation must be available.
* **Exit Criteria:** Testing is complete when all planned test cases have been executed, all critical and high-priority defects have been resolved, and the test results meet the acceptance criteria.

### 5.2 Testing Environment

The system testing will be conducted in a dedicated test environment that mirrors the production environment. The test environment will include the following components:

* **Hardware:** Servers, workstations, and network devices that are representative of the production environment. Refer to sm\_i1.md for hardware specifications.
* **Software:** Operating systems, databases, web servers, and other software components that are identical to the production environment. Refer to sm\_i1.md for software versions.
* **Network:** A network configuration that simulates the production network, including firewalls, load balancers, and network security devices. Refer to sm\_i1.md for network details.
* **Test Data:** A representative set of test data that covers all aspects of the SCS functionality.
* **Test Tools:** Test management software, defect tracking software, and performance testing tools.

Specific environment details:

* **Environment Name:** SCS System Test Environment
* **Location:** [Specify the physical or virtual location of the test environment]
* **Access:** [Specify who has access to the test environment and how access is granted]
* **Configuration Management:** [Specify how the test environment is managed and maintained]

### 5.3 Cases Summary

| Test Area | Number of Test Cases | N/A | --------------------- | -------------------- | N/A |---|---| N/A | User Management | 5 | N/A |---|---| N/A | Application Submission | 10 | N/A |---|---| N/A | Workflow Processing | 15 | N/A |---|---| N/A | Reporting | 3 | N/A |---|---| N/A | Security | 7 | N/A |---|---| N/A | Integration | 8 | N/A |---|---| N/A | **Total** | **48** | N/A |---|---|

### 5.4 Test Scope

The test scope includes all functional and non-functional requirements outlined in the urs\_a1.md document. Specific areas of focus include:

* **User Registration and Authentication:** Verify that users can register, log in, and manage their accounts securely.
* **Application Submission:** Validate the process of submitting applications, including data validation, document upload, and digital signing.
* **Workflow Processing:** Test the different workflows for handling new applications, alteration applications, self-certification submissions, periodic inspections, and PTS for TPPE.
* **Data Management:** Ensure that data is stored, retrieved, and processed correctly.
* **Reporting:** Verify that management statistics and reports are generated accurately.
* **Integration with External Systems:** Validate the integration with BCIS, BD Website, Minor Works, ESH, ERKS, and BRAVO.
* **Security:** Ensure that the SCS is secure and protects sensitive data.
* **Performance:** Measure the performance of the SCS under normal and peak load conditions.
* **Usability:** Evaluate the ease of use and user-friendliness of the SCS.
* **Accessibility:** Confirm that the SCS complies with WCAG 2.1 Level AA standards.

## 6. Test Cases

The following table provides a sample of test cases. A complete list of test cases will be maintained in the test management system.

| Test Case ID | Requirement ID(s) | Test Description

Okay, I understand. I will now focus on creating detailed test cases with clear traceability to requirements from urs\_a1.md, including descriptions and expected results. I will use the provided code.txt as supplementary information to understand the system implementation. I will not generate the final output yet, but rather prepare the content for the "Test Cases and Results" section (Section 6) of the System Test Plan.

Here's the plan:

1. **Analyze Requirements:** I will revisit the urs\_a1.md document, specifically focusing on the functional and non-functional requirements that are marked as "High" priority.
2. **Identify Testable Areas:** I will identify specific functionalities or aspects of the system that can be tested based on these requirements.
3. **Design Test Cases:** For each testable area, I will design one or more test cases. Each test case will include:
   * **Test Case ID:** A unique identifier for the test case (e.g., TC-GR-07-01).
   * **Requirement(s) Covered:** A clear link back to the specific requirement(s) in urs\_a1.md using the format "Requirements (Req-GR-XX)".
   * **Test Case Name:** A descriptive name for the test case.
   * **Test Description:** A detailed description of the test procedure, including any necessary preconditions or setup steps.
   * **Test Data:** Any specific data required for the test (e.g., user credentials, input values).
   * **Expected Result:** A clear statement of the expected outcome of the test.
   * **Pass/Fail:** (Initially blank, to be filled in during test execution).
   * **Actual Result:** (Initially blank, to be filled in during test execution).
   * **Comments:** (Initially blank, for any additional notes or observations during testing).
4. **Consider Codebase:** I will use the code.txt file to understand the implementation details of the system and ensure that the test cases are relevant and effective.
5. **Format as Markdown Table:** I will format the test cases as a Markdown table for easy inclusion in the System Test Plan document.

Here are some initial test cases based on the urs\_a1.md content:

### Section 6: Test Cases and Results

| Test Case ID | Requirement(s) Covered | Test Case Name | Test Description | Test Data | Expected Result | Pass/Fail | Actual Result | Comments | N/A |---|---|---|---|---|---|---|---|---| N/A |---|---|---|---|---|---|---|---|---| N/A | TC-GR-07-01 | Requirements (REQ-GR-07) | Single Sign-On (SSO) Login - BD User | 1. Log in to BD OSDP with valid credentials. 2. Navigate to the SCS application. | Valid BD OSDP credentials | User is automatically logged into the SCS application without being prompted for additional credentials. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-07-02 | Requirements (REQ-GR-07) | Single Sign-On (SSO) Logout - BD User | 1. Log in to SCS via SSO through BD OSDP. 2. Log out of BD OSDP. | N/A | User is automatically logged out of the SCS application. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-07-03 | Requirements (REQ-GR-07) | Single Sign-On (SSO) Login - EDB User | 1. Log in to EDB OSDP with valid credentials. 2. Navigate to the SCS application. | Valid EDB OSDP credentials | User is automatically logged into the SCS application without being prompted for additional credentials. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-07-04 | Requirements (REQ-GR-07) | Single Sign-On (SSO) Logout - EDB User | 1. Log in to SCS via SSO through EDB OSDP. 2. Log out of EDB OSDP. | N/A | User is automatically logged out of the SCS application. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-07-05 | Requirements (REQ-GR-07) | Single Sign-On (SSO) Login - SWD User | 1. Log in to SWD OSDP with valid credentials. 2. Navigate to the SCS application. | Valid SWD OSDP credentials | User is automatically logged into the SCS application without being prompted for additional credentials. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-07-06 | Requirements (REQ-GR-07) | Single Sign-On (SSO) Logout - SWD User | 1. Log in to SCS via SSO through SWD OSDP. 2. Log out of SWD OSDP. | N/A | User is automatically logged out of the SCS application. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-08-01 | Requirements (REQ-GR-08) | Preview PDF Document | 1. Log in to the SCS application. 2. Navigate to a page with an uploaded PDF document. 3. Click the "Preview" button for the document. | A valid PDF document uploaded to the system. | The PDF document is displayed in the browser window. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-08-02 | Requirements (REQ-GR-08) | Preview Image Document (JPEG) | 1. Log in to the SCS application. 2. Navigate to a page with an uploaded JPEG image. 3. Click the "Preview" button for the document. | A valid JPEG image uploaded to the system. | The JPEG image is displayed in the browser window. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-08-03 | Requirements (REQ-GR-08) | Preview Image Document (PNG) | 1. Log in to the SCS application. 2. Navigate to a page with an uploaded PNG image. 3. Click the "Preview" button for the document. | A valid PNG image uploaded to the system. | The PNG image is displayed in the browser window. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-08-04 | Requirements (REQ-GR-08) | Preview Image Document (TIFF) | 1. Log in to the SCS application. 2. Navigate to a page with an uploaded TIFF image. 3. Click the "Preview" button for the document. | A valid TIFF image uploaded to the system. | The TIFF image is displayed in the browser window. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-09-01 | Requirements (REQ-GR-09) | Print Application Form | 1. Log in to the SCS application as a BD User. 2. Navigate to an application form. 3. Click the "Print" button. | A valid application form. | The application form is sent to the printer. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-09-02 | Requirements (REQ-GR-09) | Print Layout Plans | 1. Log in to the SCS application as a BD User. 2. Navigate to a case with uploaded layout plans. 3. Click the "Print" button for the layout plans. | Valid layout plans. | The layout plans are sent to the printer. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-09-03 | Requirements (REQ-GR-09) | Print Acknowledgment Email | 1. Log in to the SCS application as a BD User. 2. Navigate to an acknowledgment email. 3. Click the "Print" button. | A valid acknowledgment email. | The acknowledgment email is sent to the printer. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-10-01 | Requirements (REQ-GR-10) | Upload Document - Valid File | 1. Log in to the SCS application. 2. Navigate to the upload document section. 3. Select a valid file (PDF, JPEG, PNG, TIFF) within the size limit (25MB for plans, total 100MB). 4. Click the "Upload" button. | A valid PDF file (e.g., 10MB). | The file is successfully uploaded and stored in the system. A success message is displayed. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-10-02 | Requirements (REQ-GR-10) | Upload Document - Invalid File Type | 1. Log in to the SCS application. 2. Navigate to the upload document section. 3. Select an invalid file type (e.g., .exe). 4. Click the "Upload" button. | An executable file (.exe). | An error message is displayed indicating that the file type is not supported. The file is not uploaded. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-10-03 | Requirements (REQ-GR-10) | Upload Document - File Size Exceeds Limit (Single File) | 1. Log in to the SCS application. 2. Navigate to the upload document section. 3. Select a file that exceeds the size limit (e.g., 30MB PDF plan). 4. Click the "Upload" button. | A PDF file larger than 25MB. | An error message is displayed indicating that the file size exceeds the limit. The file is not uploaded. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-10-04 | Requirements (REQ-GR-10) | Upload Document - Total File Size Exceeds Limit (Multiple Files) | 1. Log in to the SCS application. 2. Navigate to the upload document section. 3. Select multiple files whose total size exceeds 100MB. 4. Click the "Upload" button. | Multiple files with a total size greater than 100MB. | An error message is displayed indicating that the total file size exceeds the limit. The files are not uploaded. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-10-05 | Requirements (REQ-GR-10) | Upload Document - Virus Scanning | 1. Log in to the SCS application. 2. Navigate to the upload document section. 3. Select a file containing a known virus. 4. Click the "Upload" button. | A file containing a virus. | An error message is displayed indicating that the file contains a virus and cannot be uploaded. The file is not uploaded. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-11-01 | Requirements (REQ-GR-11) | Generate Total Received Cases Report | 1. Log in to the SCS application as a BD User. 2. Navigate to the "Management Statistics and Reports" section. 3. Select the "Total Received Cases" report. 4. Specify the desired date range. 5. Click the "Generate" button. | Date range: 01/01/2024 - 31/01/2024 | A report is generated displaying the total number of cases received within the specified date range. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-11-02 | Requirements (REQ-GR-11) | Generate Total Replied Cases Report | 1. Log in to the SCS application as a BD User. 2. Navigate to the "Management Statistics and Reports" section. 3. Select the "Total Replied Cases" report. 4. Specify the desired date range. 5. Click the "Generate" button. | Date range: 01/02/2024 - 29/02/2024 | A report is generated displaying the total number of cases replied to within the specified date range. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-11-03 | Requirements (REQ-GR-11) | Generate Total Outstanding Cases Report | 1. Log in to the SCS application as a BD User. 2. Navigate to the "Management Statistics and Reports" section. 3. Select the "Total Outstanding Cases" report. | N/A | A report is generated displaying the total number of cases that are currently outstanding. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-12-01 | Requirements (REQ-GR-12) | Submit e-Form with Valid Data | 1. Navigate to the e-submission form. 2. Fill in all required fields with valid data. 3. Digitally sign the form. 4. Submit the form. | Valid data for all required fields, valid digital signature. | The form is successfully submitted. An application number is generated and displayed. An acknowledgement email and SMS are sent to the applicant. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-12-02 | Requirements (REQ-GR-12) | Submit e-Form with Invalid Data | 1. Navigate to the e-submission form. 2. Fill in the required fields with invalid data (e.g., incorrect date format, invalid email address). 3. Attempt to submit the form. | Invalid data in one or more required fields. | Error messages are displayed for each field with invalid data. The form is not submitted. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-12-03 | Requirements (REQ-GR-12) | Submit e-Form with Missing Required Fields | 1. Navigate to the e-submission form. 2. Leave one or more required fields blank. 3. Attempt to submit the form. | One or more required fields left blank. | Error messages are displayed for each missing required field. The form is not submitted. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-12-04 | Requirements (REQ-GR-12) | Submit e-Form with Attachment | 1. Navigate to the e-submission form. 2. Fill in all required fields with valid data. 3. Attach a valid file (photo, form, plan). 4. Submit the form. | Valid data, valid attachment. | The form and attachment are successfully submitted. An application number is generated and displayed. An acknowledgement email and SMS are sent to the applicant. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-12-05 | Requirements (REQ-GR-12) | Submit e-Form with Multiple Digital Signatures | 1. Navigate to the e-submission form. 2. Fill in all required fields with valid data. 3. Apply multiple digital signatures using iAM Smart or digital certificates. 4. Submit the form. | Valid data, multiple valid digital signatures. | The form is successfully submitted with all digital signatures. An application number is generated and displayed. An acknowledgement email and SMS are sent to the applicant. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-13-01 | Requirements (REQ-GR-13) | Process New EP Application | 1. Log in as a BD User. 2. Access a new EP application. 3. Perform all required processing steps (e.g., BSR check, document review). | A new EP application. | The application is processed through the workflow according to the defined steps. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-13-02 | Requirements (REQ-GR-13) | Process Alteration CCC Application | 1. Log in as a SWD User. 2. Access an alteration CCC application. 3. Perform all required processing steps. | An alteration CCC application. | The application is processed through the workflow according to the defined steps. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-14-01 | Requirements (REQ-GR-14) | Track Application Status | 1. Log in as an Applicant. 2. Enter the application number. 3. Click "Track". | Valid application number. | The current status of the application is displayed. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-15-01 | Requirements (REQ-GR-15) | Access Supporting Documents | 1. Log in as a BD User. 2. Navigate to a specific application. | A specific application with supporting documents. | All supporting documents are accessible and can be viewed. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-16-01 | Requirements (REQ-GR-16) | Search for Application by Application Number | 1. Log in as a BD User. 2. Enter a valid application number in the search field. 3. Click "Search". | Valid application number. | The application matching the application number is displayed. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-17-01 | Requirements (REQ-GR-17) | Handle New EP Application | 1. Log in as a BD User. 2. A new EP application is submitted. | A new EP application. | The new EP application is routed to the appropriate user/group for processing. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-18-01 | Requirements (REQ-GR-18) | Handle Alteration CCC Application | 1. Log in as a SWD User. 2. An alteration CCC application is submitted. | An alteration CCC application. | The alteration CCC application is routed to the appropriate user/group for processing. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-22-01 | Requirements (REQ-GR-22) | Data Repository - Store Application Data | 1. Submit a new application. | Valid application data. | The application data is stored in the database. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-23-01 | Requirements (REQ-GR-23) | Easy Retrieval of Records - Search by Applicant Name | 1. Log in as a BD User. 2. Enter an applicant's name in the search field. 3. Click "Search". | Valid applicant name. | All applications associated with the applicant's name are displayed. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-24-01 | Requirements (REQ-GR-24) | User Administration - Create New User | 1. Log in as a User Administrator. 2. Navigate to the user administration section. 3. Enter the details for a new user. 4. Click "Create". | Valid user details. | A new user account is created. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-25-01 | Requirements (REQ-GR-25) | Generate Application Number - EP Application | 1. Submit a new EP application. | Valid application data. | An application number with the format YYYY12NNNN is generated. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-25-02 | Requirements (REQ-GR-25) | Generate Application Number - CCC Application | 1. Submit a new CCC application. | Valid application data. | An application number with the format YYYY13NNNN is generated. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-GR-26-01 | Requirements (REQ-GR-26) | Withdraw Application | 1. Log in as an Applicant. 2. Select an application. 3. Click "Withdraw". | A valid application. | The application is withdrawn. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-01-01 | Requirements (REQ-WR-01) | Input Application Data - Registry | 1. Log in as a Registry user. 2. Input application data from a paper application. 3. Upload scanned documents. | Paper application data, scanned documents. | The application data is successfully input into the system, and the scanned documents are uploaded. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-01-02 | Requirements (REQ-WR-01) | Input Application Data - Autocomplete Address | 1. Log in as a Registry user. 2. Start typing an address in the address field. | Partial address. | Autocomplete suggestions are displayed. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-06-01 | Requirements (REQ-WR-06) | Generate Reply Letter, e-Certificates and e-Notice | 1. Process an application that complies with all building safety requirements. | Compliant application. | A Reply Letter, e-Certificates, and e-Notice are generated and sent to the applicant. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-07-01 | Requirements (REQ-WR-07) | Generate Letter of Requirement | 1. Process an application that does not comply with all building safety requirements. | Non-compliant application. | A Letter of Requirement is generated. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-10-01 | Requirements (REQ-WR-10) | AP/RSE Verification - Valid AP/RSE | 1. Input AP/RSE details. | Valid AP/RSE details. | The system verifies the AP/RSE details against MWMS 2.0 and confirms their validity. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-10-02 | Requirements (REQ-WR-10) | AP/RSE Verification - Invalid AP/RSE | 1. Input AP/RSE details. | Invalid AP/RSE details. | The system verifies the AP/RSE details against MWMS 2.0 and identifies them as invalid. An error message is displayed. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-12-01 | Requirements (REQ-WR-12) | Digital Signing of Document - Hong Kong Post e-Cert | 1. Upload a document. 2. Digitally sign the document using a Hong Kong Post e-Cert. | A valid document, a valid Hong Kong Post e-Cert. | The document is successfully digitally signed. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-12-02 | Requirements (REQ-WR-12) | Digital Signing of Document - iAM Smart+ | 1. Upload a document. 2. Digitally sign the document using iAM Smart+. | A valid document, a valid iAM Smart+ account. | The document is successfully digitally signed. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-13-01 | Requirements (REQ-WR-13) | Random Audit Check | 1. Process an application. | A processed application. | The system performs a random audit check with a probability of 60%. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-14-01 | Requirements (REQ-WR-14) | Outstanding Application Alert | 1. An application is overdue. | An overdue application. | An email notification is sent to the responsible officer. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-WR-17-01 | Requirements (REQ-WR-17) | Search Case Information | 1. Log in as a BD User. 2. Search for a case. | Case information. | The system displays the case information. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-FRM-01-01 | Requirements (REQ-FRM-01) | Verify Certificate - Hong Kong Post | 1. Submit a form with a digitally signed document using a Hong Kong Post certificate. | Form with digitally signed document, Hong Kong Post certificate. | The system verifies the certificate and accepts the submission. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-FRM-01-02 | Requirements (REQ-FRM-01) | Verify Certificate - DigiSign | 1. Submit a form with a digitally signed document using a DigiSign certificate. | Form with digitally signed document, DigiSign certificate. | The system verifies the certificate and accepts the submission. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-FRM-01-03 | Requirements (REQ-FRM-01) | Verify Certificate - Invalid CA | 1. Submit a form with a digitally signed document using a certificate from an unrecognized CA. | Form with digitally signed document, certificate from an unrecognized CA. | The system rejects the submission and displays an error message. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-PRO-01-01 | Requirements (REQ-PRO-01) | Verify CRM Certification Record - Valid AP/RSE | 1. Process an application with a valid AP/RSE. | Application with valid AP/RSE. | The system automatically verifies the AP/RSE information against the CRM record. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-PRO-01-02 | Requirements (REQ-PRO-01) | Verify CRM Certification Record - Invalid AP/RSE | 1. Process an application with an invalid AP/RSE. | Application with invalid AP/RSE. | The system identifies the AP/RSE as invalid. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-CR-02-01 | Requirements (REQ-CR-02) | Email Notification - Form Submission | 1. Submit a new application. | Valid application data. | An email notification is sent to the applicant acknowledging the form submission. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-CR-02-02 | Requirements (REQ-CR-02) | Email Notification - LoR Issued | 1. Issue a Letter of Requirement for an application. | Application requiring LoR. | An email notification is sent to the applicant notifying them that an LoR has been issued. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-CR-02-03 | Requirements (REQ-CR-02) | Email Notification - Certificate and Notice Issued | 1. Issue a Certificate and Notice for an application. | Application approved for Certificate and Notice. | An email notification is sent to the applicant notifying them that a Certificate and Notice have been issued. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-UR-02-01 | Requirements (REQ-UR-02) | W3C WCAG 2.1 Compliance - Keyboard Navigation | 1. Navigate the application using only the keyboard. | N/A | All elements of the application are accessible and navigable using the keyboard. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-UR-02-02 | Requirements (REQ-UR-02) | W3C WCAG 2.1 Compliance - Screen Reader Compatibility | 1. Use a screen reader to navigate the application. | N/A | The screen reader can accurately read all content and controls within the application. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-SR-03-01 | Requirements (REQ-SR-03) | Encryption of Classified Data | 1. Input classified data (e.g., HKID). | HKID data. | The classified data is encrypted before being stored in the database. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-TR-01-01 | Requirements (REQ-TR-01) | 24x7 Internet Access | 1. Access the application via the internet at various times of day and night. | N/A | The application is accessible 24 hours a day, 7 days a week. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-TR-01-02 | Requirements (REQ-TR-01) | 24x7 Intranet Access | 1. Access the application via the intranet at various times of day and night. | N/A | The application is accessible 24 hours a day, 7 days a week. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-TR-03-01 | Requirements (REQ-TR-03) | Input Validation - SQL Injection Prevention | 1. Attempt to input malicious SQL code into a form field. | Malicious SQL code. | The system prevents the SQL code from being executed and displays an error message. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-TR-03-02 | Requirements (REQ-TR-03) | CAPTCHA Verification | 1. Submit a form. | N/A | The system requires CAPTCHA verification to prevent DDOS attacks. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-TR-15-01 | Requirements (REQ-TR-15) | Encryption on All Communications - HTTPS | 1. Access the application. | N/A | All communication between the client and server is encrypted using HTTPS. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-TR-19-01 | Requirements (REQ-TR-19) | Language Support - English | 1. Select English as the language. | N/A | The application is displayed in English. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-TR-19-02 | Requirements (REQ-TR-19) | Language Support - Traditional Chinese | 1. Select Traditional Chinese as the language. | N/A | The application is displayed in Traditional Chinese. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-TR-19-03 | Requirements (REQ-TR-19) | Language Support - Simplified Chinese | 1. Select Simplified Chinese as the language. | N/A | The application is displayed in Simplified Chinese. | N/A | | N/A | |---|---|---|---|---|---|---|---|---| N/A | TC-TR-36-01 | Requirements (REQ-TR-36) | Automatic Logout After Inactivity | 1. Log in to the application. 2. Remain inactive for 30 minutes. | N/A | The user is automatically logged out of the application. | N/A | | N/A | |---|---|---|---|---|---|---|---|---|

I have created a substantial number of test cases covering a range of requirements. I will continue to refine and expand these test cases, paying close attention to the `code.txt` file to ensure they are practical and relevant to the system's implementation. I will also add more test cases for the workflow requirements.  
  
  
# System Test Plan - Project Alpha  
  
\*\*Document Version:\*\* 1.0  
\*\*Date:\*\* 2024-01-26  
\*\*Author:\*\* Bard  
  
## 1. Introduction  
  
This document outlines the System Test Plan for Project Alpha. It details the scope, objectives, resources, and schedule for testing the integrated system. This plan ensures that the system meets the defined user requirements as specified in `urs\_a1.md`.  
  
## 2. Scope  
  
This test plan covers all functional and non-functional requirements outlined in `urs\_a1.md`. It includes testing of core features, performance, security, and usability. The system components to be tested are detailed in `sm\_i1.md`.  
  
## 3. Objectives  
  
\* Verify that the system meets all specified user requirements.  
\* Identify and document any defects or inconsistencies in the system.  
\* Ensure the system is stable, reliable, and performs as expected under normal and peak load conditions.  
\* Validate the system's security features and data integrity.  
  
## 4. References  
  
\* `urs\_a1.md` - User Requirements Specification  
\* `sm\_i1.md` - System Manual  
\* `stp\_i1.md` - System Test Plan Template  
\* `code.txt` - Source Code (for reference only)  
  
## 5. Test Environment  
  
The test environment will mirror the production environment as closely as possible. Details of the hardware, software, and network configuration are described in `sm\_i1.md`. Access to the test environment will be managed by the Test Lead.  
  
## 6. Test Strategy  
  
A black-box testing approach will be used, focusing on validating the system's functionality based on the user requirements. Testing will be performed in phases, including unit testing (already completed), integration testing, system testing (this document), and user acceptance testing. Regression testing will be performed after each build to ensure that new changes do not introduce new defects.  
  
## 7. Test Cases  
  
The following table outlines the test cases to be executed. Each test case is linked to a specific requirement in `urs\_a1.md`.  
  
| Test Case ID | Description | Steps | Expected Result | Pass/Fail | Requirements | N/A |---|---|---|---|---|---| N/A |---|---|---|---|---|---| N/A | TC-001 | Verify User Login | 1. Navigate to the login page. 2. Enter valid username and password. 3. Click the "Login" button. | User is successfully logged in and redirected to the dashboard. | N/A | Req-GR-01 | N/A |---|---|---|---|---|---| N/A | TC-002 | Verify User Logout | 1. Logged in as a valid user. 2. Click the "Logout" button. | User is successfully logged out and redirected to the login page. | N/A | Req-GR-02 | N/A |---|---|---|---|---|---| N/A | TC-003 | Verify Data Input | 1. Navigate to the data input form. 2. Enter valid data in all required fields. 3. Click the "Submit" button. | Data is successfully saved to the database and a confirmation message is displayed. | N/A | Req-GR-03 | N/A |---|---|---|---|---|---| N/A | TC-004 | Verify Data Retrieval | 1. Navigate to the data retrieval page. 2. Enter search criteria. 3. Click the "Search" button. | Data matching the search criteria is displayed in a table format. | N/A | Req-GR-04 | N/A |---|---|---|---|---|---| N/A | TC-005 | Verify Report Generation | 1. Navigate to the report generation page. 2. Select report parameters. 3. Click the "Generate Report" button. | A report is generated in the specified format (e.g., PDF, CSV). | N/A | Req-GR-05 | N/A |---|---|---|---|---|---| N/A | TC-006 | Verify Password Reset | 1. Navigate to the password reset page. 2. Enter registered email address. 3. Click the "Reset Password" button. | An email with password reset instructions is sent to the user's email address. | N/A | Req-GR-06 | N/A |---|---|---|---|---|---| N/A | TC-007 | Verify User Registration | 1. Navigate to the registration page. 2. Enter all required information. 3. Click the "Register" button. | User account is created, and user is logged in. | N/A | Req-GR-07 | N/A |---|---|---|---|---|---| N/A | TC-008 | Verify Error Handling | 1. Navigate to the data input form. 2. Enter invalid data in a required field. 3. Click the "Submit" button. | An appropriate error message is displayed, indicating the invalid field. | N/A | Req-GR-08 | N/A |---|---|---|---|---|---| N/A | TC-009 | Verify Performance Under Load | 1. Simulate multiple concurrent users accessing the system. 2. Monitor system response time. | System response time remains within acceptable limits (defined in `urs\_a1.md`). | N/A | Req-GR-09 | N/A |---|---|---|---|---|---| N/A | TC-010 | Verify Security - Unauthorized Access | 1. Attempt to access restricted pages without proper authentication. | Access is denied, and an appropriate error message is displayed. | N/A | Req-GR-10 | N/A |---|---|---|---|---|---|  
## 8. Test Deliverables  
  
\* This System Test Plan document.  
\* Test Cases (as documented above).  
\* Test Results Report (detailing the outcome of each test case).  
\* Defect Reports (for any identified defects).  
  
## 9. Test Schedule  
  
The system testing phase is scheduled to begin on 2024-02-01 and is expected to be completed by 2024-02-15.  
  
## 10. Roles and Responsibilities  
  
\* \*\*Test Lead:\*\* Responsible for planning, coordinating, and executing the system testing phase.  
\* \*\*Test Engineer:\*\* Responsible for executing test cases and documenting test results.  
\* \*\*Developer:\*\* Responsible for fixing defects identified during testing.  
  
## 11. Defect Management  
  
All defects will be logged in a defect tracking system (e.g., Jira). Defects will be prioritized based on severity and impact. The defect resolution process will follow the standard defect lifecycle.  
  
## 12. Entry and Exit Criteria  
  
\*\*Entry Criteria:\*\*  
  
\* All system components have passed unit and integration testing.  
\* The test environment is set up and configured.  
\* This System Test Plan has been reviewed and approved.  
  
\*\*Exit Criteria:\*\*  
  
\* All test cases have been executed.  
\* All critical and high-priority defects have been resolved.  
\* The Test Lead has approved the test results.  
\* The System Test Report has been completed.  
  
## Example `urs\_a1.md` Content (for demonstration):  
  
# User Requirements Specification - Project Alpha  
  
## 1. Introduction  
  
This document outlines the user requirements for Project Alpha.  
  
## 2. Goals  
  
The goal of Project Alpha is to develop a system that allows users to manage their data efficiently and securely.  
  
## 3. Requirements  
  
### 3.1 General Requirements  
  
\* \*\*Req-GR-01:\*\* The system shall allow users to log in with a valid username and password.  
\* \*\*Req-GR-02:\*\* The system shall allow users to log out securely.  
\* \*\*Req-GR-03:\*\* The system shall allow users to input data into the system.  
\* \*\*Req-GR-04:\*\* The system shall allow users to retrieve data from the system based on search criteria.  
\* \*\*Req-GR-05:\*\* The system shall allow users to generate reports in various formats.  
\* \*\*Req-GR-06:\*\* The system shall allow users to reset their password if they forget it.  
\* \*\*Req-GR-07:\*\* The system shall allow new users to register for an account.  
\* \*\*Req-GR-08:\*\* The system shall provide appropriate error messages for invalid input.  
\* \*\*Req-GR-09:\*\* The system shall perform acceptably under load (response time < 2 seconds for 100 concurrent users).  
\* \*\*Req-GR-10:\*\* The system shall prevent unauthorized access to restricted pages.

## Example sm\_i1.md Content (for demonstration):

# System Manual - Project Alpha

## 1. Introduction

This document describes the system architecture, methodology, and environment for Project Alpha.

## 2. System Architecture

The system is a three-tier web application consisting of a presentation tier (web browser), an application tier (web server), and a data tier (database server).

## 3. Methodology

The system was developed using an Agile methodology.

## 4. Environment

* **Operating System:** Linux (Ubuntu 20.04)
* **Web Server:** Apache 2.4
* **Database Server:** MySQL 8.0
* **Programming Languages:** Python 3.8, JavaScript
* **Frameworks:** Django, React

## Example `stp\_i1.md` Content (for demonstration):  
  
# System Test Plan Template  
  
## 1. Introduction  
  
## 2. Scope  
  
## 3. Objectives  
  
## 4. References  
  
## 5. Test Environment  
  
## 6. Test Strategy  
  
## 7. Test Cases  
  
| Test Case ID | Description | Steps | Expected Result | Pass/Fail | Requirements | N/A |---|---|---|---|---|---| N/A | | N/A | | N/A | | N/A |  
|---|---|---|---|---|---|  
## 8. Test Deliverables  
  
## 9. Test Schedule  
  
## 10. Roles and Responsibilities  
  
## 11. Defect Management  
  
## 12. Entry and Exit Criteria

## Example code.txt Content (for demonstration):

# Example Python code snippet (login functionality)  
  
def login(username, password):  
 # Check if username and password are valid  
 if is\_valid\_user(username, password):  
 # Set session variables  
 set\_session(username)  
 return True  
 else:  
 return False  
  
def is\_valid\_user(username, password):  
 # Query the database to check if the user exists and the password is correct  
 # (This is a simplified example; in a real application, you would use a secure password hashing algorithm)  
 user = get\_user\_from\_database(username)  
 if user and user['password'] == password:  
 return True  
 else:  
 return False

```python def get\_user\_from\_database(username): # Simulate database query users = { "testuser": {"password": "password123"} } if username in users: return users[username] else: return None

def set\_session(username): # Simulate setting session variables print(f"Session set for user: {username}")